Implement RAG on Ollama and Win 11
02/14/26
Planning detailed steps
I need to provide a detailed, step-by-step plan, but the system says to keep verbosity minimal. However, the question is complex, so I can include more detail. I'll base it on the attached RAG report and project tree. I’ll outline phases like prerequisites, repo prep, Python environment, embeddings/Chroma, indexer, query script, and optional FastAPI and RabbitMQ automation. I’ll also tie everything to directories and include citations with quotes from the document. Let’s get started! You’ve already done the hard thinking. Now it’s “just” wiring it into something real and repeatable.
Below is a concrete, end‑to‑end implementation plan for RAG on your existing sentinel-ops tree, using Ollama + Python + Chroma, with a clear path to grow into the full FastAPI + RabbitMQ architecture described in your whitepaper.
“The goal is to transform your existing documentation, manifests, SBOMs, Terraform, and operational reports into a private, intelligent knowledge base that an LLM can query with high fidelity.”

## 1. Decide where the RAG engine lives
Goal: Run the RAG engine on your Win11 OptiPlex 7090, pointed at the local sentinel-ops repo.
- Machine: Win11 OptiPlex 7090 (i5, 16GB)
- Repo path: C:\Users\Andy\sentinel-ops (or WSL path if you use WSL)
- Model (Ollama): gemma3:4b as your default reasoning engine
- Vector store: ChromaDB (local, file‑backed)
- Language: Python 3.11+ recommended

## 2. Prepare the sentinel-ops repo for RAG
You already have the right structure:
“This structure is perfect for a Git-driven RAG ingestion pipeline.”
From your tree:
- High‑value RAG sources:
  - reports/ (especially reports/sessions/)
  - cluster/ (Longhorn, MetalLB, RabbitMQ YAML)
  - terraform/ (Proxmox + RabbitMQ IaC)
  - infrastructure/ (RKE2 config, cloud‑init)
  - scripts/
  - artifacts/sboms/ (selectively)
Add a dedicated RAG folder to the repo:
sentinel-ops/
  rag/
    ingest.py
    query.py
    config.yaml
    vectorstore/ # Chroma files will live here
    embeddings/ # optional, if you want to separate
Commit this structure to Git once you’ve created it.

## 3. Install prerequisites
### 3.1 Ollama + model
1. Install Ollama on Win11.
2. Pull your model:
ollama pull gemma3:4b
(Or whichever model you settle on.)
### 3.2 Python environment
In sentinel-ops/rag:
python -m venv .venv
.venv\Scripts\activate # or source .venv/bin/activate on WSL/Linux

pip install chromadb sentence-transformers pydantic fastapi uvicorn[standard]
For embeddings, use a BGE model as per your report:
“Recommended: bge-base-en-v1.5”
pip install "sentence-transformers[bge]"

## 4. Define RAG configuration
Create rag/config.yaml:
repo_root: "../" # relative to rag/ directory
include_extensions:
  - ".md"
  - ".MD"
  - ".txt"
  - ".yaml"
  - ".yml"
  - ".tf"
  - ".json"

include_paths:
  - "reports"
  - "cluster"
  - "terraform"
  - "infrastructure"
  - "scripts"
  - "artifacts/sboms"

chunk_size: 800 # tokens
chunk_overlap: 100 # tokens
embedding_model: "BAAI/bge-base-en-v1.5"
vectorstore_path: "vectorstore"
ollama_model: "gemma3:4b"
These values align with your whitepaper’s guidance:
“Chunk size: 512-1024 tokens… Overlap: 50-100 tokens.”

## 5. Implement the ingestion pipeline (ingest.py)
High‑level steps (matching your report’s “File Loader → Text Splitter → Embeddings → Vector Store → Index Writer”):
1. Load config.
2. Walk the repo from repo_root.
3. Filter by include_paths and include_extensions.
4. Read file content.
5. Chunk into overlapping segments.
6. Embed each chunk.
7. Store in Chroma with metadata:
  1. file_path
  2. chunk_id
  3. relative_path
  4. category (derived from top‑level folder: reports, cluster, etc.)
Pseudo‑code outline:
# rag/ingest.py
import os, yaml, uuid
import chromadb
from sentence_transformers import SentenceTransformer

def load_config():
    with open("config.yaml") as f:
        return yaml.safe_load(f)

def iter_files(root, include_paths, include_exts):
    for base in include_paths:
        base_path = os.path.join(root, base)
        for dirpath, _, filenames in os.walk(base_path):
        for name in filenames:
        if any(name.endswith(ext) for ext in include_exts):
        yield os.path.join(dirpath, name)

def chunk_text(text, size, overlap):
    words = text.split()
    step = size - overlap
    for i in range(0, max(len(words) - overlap, 1), step):
        yield " ".join(words[i:i+size])

def main():
    cfg = load_config()
    repo_root = os.path.abspath(os.path.join(os.path.dirname(__file__), cfg["repo_root"]))

    model = SentenceTransformer(cfg["embedding_model"])
    client = chromadb.PersistentClient(path=cfg["vectorstore_path"])
    collection = client.get_or_create_collection("sentinel_ops")

    docs, metadatas, ids = [], [], []

    for path in iter_files(repo_root, cfg["include_paths"], cfg["include_extensions"]):
        rel = os.path.relpath(path, repo_root)
        category = rel.split(os.sep)[0]
        with open(path, "r", encoding="utf-8", errors="ignore") as f:
        text = f.read()
        for idx, chunk in enumerate(chunk_text(text, cfg["chunk_size"], cfg["chunk_overlap"])):
        docs.append(chunk)
        metadatas.append({"file": rel, "category": category, "chunk_index": idx})
        ids.append(str(uuid.uuid4()))

    embeddings = model.encode(docs, convert_to_numpy=True)
    collection.add(documents=docs, metadatas=metadatas, ids=ids)

if __name__ == "__main__":
    main()
Run:
cd sentinel-ops/rag
.venv\Scripts\activate
python ingest.py
This builds your initial vector store.

## 6. Implement the query path (query.py)
Flow should match your report’s RAG query service:
“1. Convert question -> embedding
2. Query ChromaDB
3. Build context window
4. Send to Ollama
5. Return grounded answer”
Outline:
# rag/query.py
import yaml, requests, textwrap
import chromadb
from sentence_transformers import SentenceTransformer

def load_config():
    with open("config.yaml") as f:
        return yaml.safe_load(f)

def build_prompt(question, contexts):
    canon_instructions = textwrap.dedent("""
    You are working on the Sentinel-Ops project.
    Use ONLY the provided context as the source of truth.
    If the question cannot be answered from the context, say so explicitly.
    Do not change project goals or assumptions unless explicitly instructed.
    """)
    context_block = "\n\n".join(
        f"[{i+1}] From {c['file']}:\n{c['text']}"
        for i, c in enumerate(contexts)
    )
    return f"""{canon_instructions}

Context:
{context_block}

Question:
{question}

Answer with a concise, technically accurate response grounded in the context above.
"""

def query_ollama(model_name, prompt):
    resp = requests.post(
        "http://localhost:11434/api/generate",
        json={"model": model_name, "prompt": prompt, "stream": False},
        timeout=600,
    )
    resp.raise_for_status()
    return resp.json()["response"]

def main():
    cfg = load_config()
    client = chromadb.PersistentClient(path=cfg["vectorstore_path"])
    collection = client.get_collection("sentinel_ops")
    embed_model = SentenceTransformer(cfg["embedding_model"])

    question = input("Question: ")
    q_emb = embed_model.encode([question])

    results = collection.query(
        query_embeddings=q_emb,
        n_results=6,
    )

    contexts = []
    for doc, meta in zip(results["documents"][0], results["metadatas"][0]):
        contexts.append({"text": doc, "file": meta["file"]})

    prompt = build_prompt(question, contexts)
    answer = query_ollama(cfg["ollama_model"], prompt)
    print("\n--- Answer ---\n")
    print(answer)

if __name__ == "__main__":
    main()
Run:
cd sentinel-ops/rag
.venv\Scripts\activate
python query.py
Ask things like:
- “Summarise my RKE2 architecture.”
- “How is MetalLB configured in Sentinel‑Ops?”
- “Show me the Terraform resources for RabbitMQ.”

## 7. (Optional) Wrap it in FastAPI
Your whitepaper explicitly calls out a FastAPI RAG service:
“FastAPI RAG service -> Deployment”
Minimal rag/api.py:
from fastapi import FastAPI
from pydantic import BaseModel
from query import load_config, query_ollama, build_prompt
import chromadb
from sentence_transformers import SentenceTransformer

app = FastAPI()
cfg = load_config()
client = chromadb.PersistentClient(path=cfg["vectorstore_path"])
collection = client.get_collection("sentinel_ops")
embed_model = SentenceTransformer(cfg["embedding_model"])

class QueryPayload(BaseModel):
    question: str

@app.post("/query")
def query(payload: QueryPayload):
    q_emb = embed_model.encode([payload.question])
    results = collection.query(query_embeddings=q_emb, n_results=6)
    contexts = [
        {"text": doc, "file": meta["file"]}
        for doc, meta in zip(results["documents"][0], results["metadatas"][0])
    ]
    prompt = build_prompt(payload.question, contexts)
    answer = query_ollama(cfg["ollama_model"], prompt)
    return {"answer": answer, "contexts": contexts}
Run:
uvicorn api:app --reload --port 8000
Now you have POST /query exactly as in the report.

## 8. (Optional) Add RabbitMQ‑driven incremental indexing
Your whitepaper’s sequence diagram shows:
“Git -> Webhook -> RabbitMQ -> Indexer Pod -> ChromaDB”
You can approximate this locally later:
1. Git post‑commit hook or GitHub webhook publishes a message (“docs_changed”) to RabbitMQ.
2. An indexer process (or pod in RKE2) listens on a queue.
3. On message, it:
  1. Diffs changed files
  2. Re‑embeds only those
  3. Updates ChromaDB
For now, you can keep it simple: re‑run ingest.py after meaningful changes.

## 9. Daily usage pattern
1. Edit / add content in reports/, cluster/, terraform/, etc.
2. Commit + push to GitHub.
3. On your Win11 box:
  1. git pull
  2. python ingest.py (or incremental variant)
4. Run python query.py or call the FastAPI endpoint.
5. For deeper research:
  1. Export a context summary from RAG
  2. Paste into Copilot/Gemini
  3. Save their outputs back into reports/ or research/
  4. Re‑ingest.

If you’d like, next step we can tighten this into:
- A single Makefile or PowerShell script to run ingest + query
- Or a minimal “session driver” script that:
  - Pulls latest Git
  - Re‑indexes
  - Starts a Q&A loop with automatic logging of each session into reports/sessions/.